Session 18

# Solution Design and Project Planning

Student case study and worksheet pack

Student ID  ____________________   Cohort ____________________   Date ______________

Session outcome  Select a feasible solution; assign tasks, effort, dependencies and testable acceptance criteria.

Submit  Project plan and acceptance tests. Keep your individual working file and any source or formula evidence.

## Case study

The capstone must be completed within ten working days using no more than six additional student hours each. The minimum output is a reviewed ageing queue, seven-day cash scenario, exception log and owner handover. No production system write is authorised.

## Concept briefing

Acceptance criteria must be testable. A project plan links tasks, dependencies, owners and review dates. Scope decisions protect the quality of core work. A prototype can demonstrate usefulness without claiming realised impact.

Small worked example  Acceptance criterion: All four Case F invoices appear exactly once; outstanding total equals INR 100,000; overdue buckets reconcile; disputed value is shown separately as a subset.

## Your assignment

Compare a spreadsheet and a slide-only solution. Select one, define five acceptance tests and build a ten-day task plan with estimates totalling no more than six hours per student.

Scheduled session: 135 minutes. Use INR for case amounts. All business records are fictional and separate case releases must not be combined unless instructed.

SOURCE RECORDS

# Case F Receivables and cash release

Use in Sessions 12 and 17-20. As-of date 31 October 2026. Dates ISO; INR. Amounts are outstanding invoice totals, not taxable values. All invoices are unpaid. Bank 25,000; unavoidable seven-day outflows 45,000. Beacon disputes 5,000 within F02. No credit note has yet been approved in version 1. Contacts are role labels only.

| ID | Customer | Due date | Outstanding INR |
| --- | --- | --- | --- |
| F01 | Asha | 2026-10-31 | 10000 |
| F02 | Beacon | 2026-10-16 | 20000 |
| F03 | Cedar | 2026-09-16 | 30000 |
| F04 | Delta | 2026-08-17 | 40000 |

SESSION 18

# Supporting brief

Client brief: The fictional Vayentra Labs founder needs a repeatable receivables-ageing model, seven-day cash view, dispute queue and handover. Start from Case F version 1. All four invoices must appear once. Due-today invoices are Current. A new as-of date must refresh buckets. Duplicates and blank amounts must trigger review. No valid join connects Case F invoices to Case G leads.

Project scope: up to six extra individual hours. Deadline is ten working days after Session 17, as confirmed by faculty. Draft recommendations only. Preserve version 1; apply the approved credit and deferral only in Session 20. Never import the separate Practice 03 receipt into this capstone.

### Questions to clarify before you begin

________________________________________________________________________________

________________________________________________________________________________

________________________________________________________________________________

________________________________________________________________________________

SESSION 18

# Your working sheets

### Working schedule

| Task and output | Owner | Hours | Dependency and due date |
| --- | --- | --- | --- |

### Working schedule

| Acceptance test | Expected result |
| --- | --- |

### Scope exclusions and main risk

________________________________________________________________________________

________________________________________________________________________________

________________________________________________________________________________

SESSION 18

# Team review and AI record

## Squad activity

Hold a scope review. The client requests automatic payment reminders; decide whether to include draft generation, manual approval or external sending.

Review roles  Name the preparer, reviewer and decision owner. Each learner explains one calculation or decision without relying on the squad lead.

### My contribution and one correction from peer review

________________________________________________________________________________

________________________________________________________________________________

________________________________________________________________________________

## Optional AI practice after your first attempt

Compare a spreadsheet and slide-only solution against the supplied capstone acceptance criteria. Propose a task plan within six additional hours per student, including testing and handover. Flag assumptions and dependencies. Do not add automated external messaging.

Use only the supplied fictional inputs and a college-approved tool. Check every material figure against source records. Keep original and revised work. No AI during the baseline, exit test or individual defence.

| AI record field | Your response |
| --- | --- |
| No AI used OR tool and date |  |
| Approved input references |  |
| Exact prompt or saved prompt reference |  |
| Output reference |  |
| Checks and corrections |  |
| Human reviewer and final version |  |

### One judgement I must make myself

________________________________________________________________________________

________________________________________________________________________________

SESSION 18

# Submission and assessment

Name your files StudentID_S18_v01. Submit your working file and this response pack through the channel specified by faculty. For spreadsheet tasks, include live formulas; a screenshot alone is insufficient.

| Criterion | Marks | Evidence expected |
| --- | --- | --- |
| Execution | 4 | Complete and accurate required output |
| Reasoning | 2 | Explain your method, source and limitation |
| Communication | 2 | Clear work that another person can trace |
| Professional process | 2 | Source/version record and agreed deadline or timely escalation |

## Before submission

[  ] I retained the source records and identified my file version.

[  ] I completed my own calculations or response.

[  ] I checked totals, assumptions and unresolved items.

[  ] I recorded any AI use and the checks I performed.

[  ] I included evidence links or filenames and my individual contribution.

Evidence references  ________________________________________________________________

Submission channel and deadline  __________________________________________________

### What I can now do and what I still need to practise

________________________________________________________________________________

________________________________________________________________________________

________________________________________________________________________________

Faculty only  Score ____ /10   Status: Accepted / Revision required / Not submitted

### Faculty feedback and agreed revision date

________________________________________________________________________________

________________________________________________________________________________